## Slide 1
AI-Driven Testing Transformation
Management view | Pilot → measurable savings → scaled adoption
01
UP TO 50%
Target effort reduction
4 WORKSTREAMS
UI • API • Performance • Settlement
3 RELEASE MILESTONES
Pilot → V1.0 → V2.0
AI ENABLEMENT
✦
Script generation
Prompt / story → framework-ready tests
▦
Test data & evidence
Generate data; capture evidence
✓
Defect & regression
Validate defects; optimize coverage
◷
Reporting & insights
Faster analysis; audit-ready reports
DELIVERY ROADMAP
PILOT
15 Nov 2026
Core use cases & baseline
V1.0
20 Jan 2027
Frameworks, data & reports
V2.0
20 Feb 2027
CI/CD, self-healing & scale
ROI is a target—not a guaranteed outcome. Validate against a measured baseline.
Nexus One | AI-driven Quality Engineering

## Slide 2
Implementation Roadmap
Four workstreams | concise scope by release
02
MILESTONE | UI AUTOMATION · PLAYWRIGHT | API AUTOMATION | PERFORMANCE · JMETER | SETTLEMENT VALIDATION | TARGET
PILOT | Prompt → valid Playwright scripts; navigation, forms, assertions & screenshots | CRUD; positive/negative, boundary, auth, response & file-upload checks | AI-generated scripts; load, correlation, sequencing, encryption & SLA checks | Voucher matching; amount/date/format, blank/hidden files & missing/extra records | 15 Nov 2026
VERSION 1.0 | POM, file/DB checks, data-driven tests, CAPTCHA/OTP; story/Jira → scripts | Reusable API framework; DB checks; test-file and story/Jira-driven scripts | Stress/spike/endurance; CSV data, advanced assertions, >7 API monitoring; HTML report | Multi-file reconciliation; mismatch details & Excel audit report with cell references | 20 Jan 2027
VERSION 2.0 | CI/CD, self-healing, mobile flows, advanced controls, email reports & standards | CI/CD pipeline integration & coding standards | Browser journeys, scale tests, trend/bottleneck analysis & reporting dashboard | Expand based on pilot findings; automate recurring reconciliation controls | 20 Feb 2027
PILOT
Prove value on selected use cases
V1.0
Standardize reusable frameworks
V2.0
Scale through CI/CD & smarter recovery
Nexus One | AI-driven Quality Engineering

## Slide 3
Effort Savings & ROI View
Observed project baselines + release and pipeline measurement plan
03
01 ONGOING IMPLEMENTATION WORK | PRODUCT / CLIENT BASELINE
PRODUCT | CLIENT / PROJECT | BEFORE (D) | AFTER (D) | SAVED (D) | ROI
Blaze PG | DU | 74 | 35 | 39 | 53%
PG | Ecentric | 12 | 5 | 7 | 58%
PG | Pinelabs-WIO | 15 | 6 | 9 | 60%
Blaze CMS | SBI | 30 | 20 | 10 | 33%
Blaze CMS | Kotak | 30 | 20 | 10 | 33%
Blaze CMS | CBI | 15 | 8 | 7 | 47%
Recon | HDFC | 15 | 8 | 7 | 47%
Recon | Kotak | 23 | 15 | 8 | 35%
Recon | IPPB | 15 | 8 | 7 | 47%
Recon | NI_Settlement | 50 | 25 | 25 | 50%
Recon | NI_Recon | 45 | 20 | 25 | 56%
Recon | ADCB | 20 | 12 | 8 | 40%
Recon | QNB Alhali | 20 | 12 | 8 | 40%
02 REGRESSION EFFORT PER RELEASE
ACTIVITY | BEFORE | AFTER | SAVING
Test execution | 10.7 | 4.3 | 40.2%
Defect re-testing | 17.8 | 7.2 | 40.4%
Regression testing | 11.9 | 4.8 | 40.3%
03 PIPELINE RELEASE ROI
MEASURE | BASELINE | TARGET / KPI
Execution duration | Baseline to capture | Target: −30%*
Regression effort | Baseline to capture | Target: −50%*
Pipeline pass rate | Baseline to capture | Track trend
Release lead time | Baseline to capture | Target: −30%*
*Targets adapted from the source deck's KPI direction; pipeline-specific savings are not yet evidenced. Capture a release baseline before claiming realized ROI.
Method: effort saved = before − after. ROI % shown as supplied in source data; savings are effort-days, not financial ROI.
Nexus One | AI-driven Quality Engineering

## Slide 4
Success Measures & Management Decisions
Close the loop: measure, validate, then scale
04
TRACK EVERY RELEASE
50%
Regression effort reduction target
60%
Test data preparation reduction target
30%
Release cycle-time reduction target
↑
Coverage & evidence completeness
MANAGEMENT GATES
1
Approve pilot scope & product owners
Select representative UI, API, performance and settlement scenarios.
2
Lock the baseline
Capture effort-days, execution duration, defects and release cycle time.
3
Validate quality guardrails
Track false positives, escaped defects, coverage and audit evidence.
4
Scale only after proof
Compare like-for-like releases; report realized savings separately from targets.
ROI FORMULA
Effort saving % = (Baseline effort − AI-assisted effort) ÷ Baseline effort
Financial ROI needs cost per day + implementation cost.
Decision requested: endorse phased rollout, named owners, baseline measurement and monthly ROI review.
Nexus One | AI-driven Quality Engineering