## Slide 1
Nexus One-Driven Testing Transformation
Executive view | Improve testing productivity, reduce effort, accelerate release confidence
01
40%
Sample effort saving
SIT WBS phase baseline
4
Automation workstreams
UI • API • Performance • Settlement
3
Delivery milestones
Pilot → V1.0 → V2.0 → V3.0
100%
Traceable evidence
Reports, results & audit trail
AI ENABLEMENT WORKSTREAMS
01
UI AUTOMATION
Prompt / story → Playwright tests
02
API AUTOMATION
CRUD, auth, schema & data checks
03
PERFORMANCE
JMeter scripts, SLA & bottleneck insights
04
SETTLEMENT
Voucher match, amount & record checks
PHASED DELIVERY ROADMAP
PILOT
15 Nov 2026
Prove value on selected scenarios
V1.0
20 Jan 2027
Reusable frameworks & reports
V2.0
20 Feb 2027
CI/CD, self-healing & scale
V3.0
To be planned
Enterprise rollout & optimization
ROI is a target until validated against a measured baseline.
Nexus One | Quality Engineering Transformation

## Slide 2
Delivery Roadmap | Scope by Milestone
Concise scope for management review; detailed requirements remain editable
02
PILOT
15 NOV 2026
→
V1.0
20 JAN 2027
→
V2.0
20 FEB 2027
→
V3.0
TBD
UI AUTOMATION
PLAYWRIGHT
PILOT
Prompt → scripts; navigation, forms, assertions & screenshots
V1.0
POM, data-driven tests, file/DB checks, CAPTCHA/OTP; story/Jira → scripts
V2.0
CI/CD, self-healing, mobile flows, advanced controls & email reports
V3.0
Scale, governance and continuous quality improvements
API AUTOMATION
API
PILOT
CRUD, positive/negative, boundaries, auth, responses & uploads
V1.0
Reusable framework, DB checks and story/Jira-driven scripts
V2.0
CI/CD integration and coding standards
V3.0
Expand service coverage and operational monitoring
PERFORMANCE
JMETER
PILOT
AI scripts; load, correlation, sequencing, encryption & SLA
V1.0
Stress/spike/endurance, CSV data, monitoring and HTML reports
V2.0
Browser journeys, scale tests, trends & bottleneck dashboards
V3.0
Capacity forecasting and continuous performance gates
SETTLEMENT
VALIDATION
PILOT
Voucher match; amounts, dates, formats, blanks & missing/extra records
V1.0
Multi-file reconciliation, mismatch analysis & Excel audit report
V2.0
Prioritize recurring controls based on pilot results
V3.0
Broader reconciliation coverage and standardized reporting
Nexus One | Quality Engineering Transformation

## Slide 3
Effort Savings & ROI
Effort-days and per-test-case minutes must be measured separately
03
SIT WBS PHASE ROI
Illustrative baseline values from source deck
ACTIVITY | BEFORE | AFTER | SAVING
Test execution | 10.7 | 4.3 | 40.2%
Defect re-testing | 17.8 | 7.2 | 40.4%
Regression testing | 11.9 | 4.8 | 40.3%
Per-test-case minutes: baseline and AI-assisted time
Not supplied in source; capture during pilot before claiming minutes saved.
01 ONGOING IMPLEMENTATION WORK — SAVINGS
PRODUCT | CLIENT / PROJECT | BEFORE (D) | AFTER (D) | SAVED (D) | ROI
PG | Ecentric | 12 | 5 | 7 | 58%
PG | Pinelabs-WIO | 15 | 6 | 9 | 60%
Blaze CMS | SBI | 30 | 20 | 10 | 33%
Blaze CMS | Kotak | 30 | 20 | 10 | 33%
Blaze CMS | CBI | 15 | 8 | 7 | 47%
Recon | HDFC | 15 | 8 | 7 | 47%
Recon | Kotak | 23 | 15 | 8 | 35%
Recon | IPPB | 15 | 8 | 7 | 47%
Recon | NI_Settlement | 50 | 25 | 25 | 50%
Recon | NI_Recon | 45 | 20 | 25 | 56%
Recon | ADCB | 20 | 12 | 8 | 40%
Recon | QNB Alhali | 20 | 12 | 8 | 40%
02 REGRESSION SAVING PER RELEASE
MEASURE | BASELINE | AI RESULT | OUTPUT
Release effort | Baseline effort | AI-assisted effort | Effort saved
Release ROI | Before vs after | Compare same scope | % saved
03 PIPELINE RELEASE ROI
KPI | BASELINE | AI RESULT | ROI
Execution time | Capture | Compare | Trend
Regression effort | Capture | Compare | % saved
Release lead time | Capture | Compare | Trend
FINANCIAL ROI — NEXT STEP
Add effort-day cost + implementation cost to calculate ₹ savings, payback and annualized ROI.
Source values are preserved. “Before/After” units in the source are not explicit; confirm whether they represent days, hours or another effort unit.
Nexus One | Quality Engineering Transformation

## Slide 4
How We Prove Value
Baseline → AI-assisted run → quality guardrails → scale
04
01
BASELINE
Current effort, time, defects
→
02
AI-ASSISTED
Automate selected test tasks
→
03
VALIDATE
Compare same scope & quality
→
04
SCALE
Release gates & monthly ROI
EFFORT SAVING
(Baseline effort − AI-assisted effort) ÷ Baseline effort
Report effort-days and minutes separately. Financial ROI also needs implementation cost and cost per day.
QUALITY GUARDRAILS
✓
No increase in escaped defects
✓
Coverage and audit evidence maintained
✓
False positives and flaky tests tracked
✓
Savings verified on comparable releases
MANAGEMENT ASK | Approve phased rollout, named owners, baseline capture and monthly ROI review.
Nexus One | Quality Engineering Transformation